# CalmGuide — Team Status Report

AI-Powered Multilingual Companion for Dementia Caregivers
Prepared for team status meeting — April 14, 2026

# 1. Project Overview

CalmGuide is a multilingual AI companion for family caregivers of people living with dementia. The app provides structured, real-time guidance during behavioral moments (e.g., sundowning, agitation, wandering), grounded in authoritative caregiving sources, and supports 11 languages with validated non-English output. The product comprises three surfaces: a Next.js web app, a React Native (Expo) mobile app, and a FastAPI backend using OpenAI gpt-4o-mini by default (switchable to Anthropic Claude via provider abstraction).

Primary target user: adult-daughter caregivers (ages 45–64) of parents in the middle stages of dementia, with a strong secondary focus on bilingual immigrant caregivers who are underserved by every major competitor. The product emphasizes privacy (no PII in the database; AES-256-GCM encryption at rest; 8-character access codes hashed with SHA-256).

# 2. Overall Project Status

## What is built and working

Backend FastAPI service with 23 endpoints (profiles, crisis streaming, conversations, feedback, insights, prediction, cross-patient strategies, impact, check-in, daily log, learn scenarios, health).

LLM provider abstraction (OpenAI default, Anthropic switchable via env var). Streaming responses via SSE.

Crisis system prompt (263 lines) with explicit safety rules: never contradict patient reality; never diagnose or prescribe; never suggest restraint; caregiver distress detection with 988 / 1-800-272-3900 deflection; elder abuse detection with eldercare locator; prompt-injection defense.

AES-256-GCM encryption at rest for conversations, feedback, daily check-ins, and insights. Access codes hashed with SHA-256.

Response guard: multi-layer output validation with disrespect detection in 11 languages and LLM-based repair.

Web frontend (Next.js 16, React 19, TypeScript strict, Tailwind): full flows for welcome, profile wizard, home, crisis, learn, daily check-in, feedback, and impact. SSE streaming parser rendering four response sections. Dark mode with time-based auto-activation. Error boundaries for every route.

Mobile app (React Native + Expo): feature parity with web on crisis, profile, check-in, learn, and insights. Voice input (expo-speech-recognition) and voice output (expo-speech), locale-aware. Haptics. RTL support.

Pattern detection (cycle + risk scoring) and nightly insights job (APScheduler, 3 AM UTC). Cross-patient strategy aggregation with 5-profile cohort minimum and anonymized cohort keys.

11 validated locale bundles: English, Spanish, French, German, Arabic, Hindi, Tamil, Japanese, Korean, Portuguese (BR), Chinese.

Test coverage: 126+ backend pytest-asyncio tests; 27+ frontend Vitest test files; 30 crisis scenarios, 12 safety scenarios, and 5 demo scenarios with a 12-function evaluation rubric.

## Known issues identified in audit

Web frontend crisis flow does not pass disease_stage to the crisis API (breaks the stage-personalization claim in the README).

Mobile access code is stored in AsyncStorage as plaintext; must migrate to expo-secure-store (Keychain / Keystore).

RAG retrieval directory is present but the corpus is effectively empty; README overstates "41 pages from trusted sources ground every response."

Pattern detection is heuristic, not machine-learning; "predictive AI" marketing overstates.

Feedback widget hit targets in some screens are approximately 32px, below the WCAG 44px minimum.

Mobile has no analytics SDK and no error tracking; production issues would be invisible.

No caregiver user research has been conducted; entire product to date is built on desk research.

# 3. Where We Are Going Next — The Pivot

Prof. Carlson’s NABC critique highlighted a fundamental positioning error: people in life-threatening situations do not open an app — they call 911. A cross-cutting audit, supplemented by depth research on dementia patients, caregivers, regulation, and competitors, confirmed several overclaims and gaps. We are pivoting accordingly.

## Positioning change

From: "Real-time crisis guidance for dementia caregivers."

To: "A multilingual AI companion for families walking the dementia journey — different help at every stage, honest about what only humans can do."

Tagline: "Walking with dementia families, every day of the journey."

## Scope — three real modes, four honest deflections

Phase 1 (Noticing, pre-diagnosis): deflection page with Alzheimer's Association resources and "see your doctor" guidance. No diagnostic claims.

Phase 2 (Diagnosis shock): deflection page with support groups, helpline, and planning checklist.

Phase 3 (Learning): real mode — expansion of existing Learn scenarios with daily-living and safety education.

Phase 4 (Living with it): real mode, flagship — current crisis mode, rebranded "Moment Coach," bounded to moderate behavioral moments.

Phase 5 (Escalating): real mode — coping support, respite referral, caregiver mental-health check-ins, facility-decision explainer.

Phase 6 (Letting go / hospice): deflection page with Hospice Foundation and end-of-life signs education.

Phase 7 (Bereavement): deflection page with grief resources and 988 for acute distress.

## Safety architecture (minimum viable, to ship first)

Deterministic life-threat keyword gate: before any LLM response, a regex check for acute-emergency language routes the user to a visible 911 button.

Deterministic suicide / self-harm gate: 988 button with warm-handoff flow, independent of LLM output.

AI-disclosure banner at session start: "You are talking to AI, not a human." California SB 243 compliance prep.

Medical disclaimer on first run with terms-of-service acceptance.

Full copy audit: remove "crisis," "screening," "diagnosis," "assessment," and "predictive AI" from user-facing language.

Mobile migration of access code to expo-secure-store.

## Validation — before scope expansion

5–10 caregiver interviews via Alzheimer's Association local chapter support groups, r/dementia, and caregiver Facebook groups.

30-minute structured conversations covering a recent tough moment, current tool use, reaction to the pivot, trust factors, and pricing sensitivity.

Interviews run in weeks 1–2. If any pivot pillar (journey framing, primary ICP, pricing) is disconfirmed, we pause coding and redesign.

# 4. What It Will Take To Finish The Project

## Must-have (pre-launch blockers)

Life-threat and 988 deterministic keyword gates, tested with 50+ sample inputs each.

AI disclosure banner and terms-of-service acceptance flow wired end-to-end.

All copy passes a "no diagnostic language" audit.

Mobile access code migrated to expo-secure-store.

Backend disease_stage parameter reliably passed from the frontend crisis flow.

5–10 caregiver interviews completed and synthesized.

Incident response runbook drafted.

App-store listing updated with honest positioning.

## Strong-prefer (before paid launch)

Healthcare-lawyer review of the crisis system prompt and full safety layer.

One clinical advisor recruited (geriatrician or dementia nurse practitioner).

Finalized Privacy Policy and Terms of Service drafted by a healthcare lawyer.

RAG corpus populated with Alzheimer's Association, Mayo Clinic, CDC, and HelpGuide content — or the "RAG-grounded" claim removed from marketing.

Sudden-versus-gradual triage live (differentiates reversible causes of acute confusion — such as UTI or medication — from dementia progression; up to 42% of UTIs in elderly patients are initially misdiagnosed as dementia or delirium).

## Post-launch

Professional liability insurance bound.

Partnership discussions with the Alzheimer's Association and Aliviado (NYU) initiated.

IRB submission for a validation study through an academic health partner.

## Success metrics

Session resumption rate (return within 7 days) > 40%.

Thumbs-up rate on Moment Coach responses > 70%.

Zero explicit harm reports; any occurrence triggers a root-cause investigation.

Multi-phase user rate (users engaging with two or more modes) > 20%.

Non-English language share > 30% of sessions — activation of our multilingual moat.

Paid conversion (if priced) in the 5–8% range (standard mHealth benchmark).

Caregiver-reported trust score > 4 out of 5 (quarterly survey).

# 5. Team-Level Difficulties

Regulatory risk: active AI-chatbot wrongful-death litigation (Character.AI / Garcia, OpenAI / Raine, Shamblin) raises liability exposure for any app serving a vulnerable population such as ours (caregivers have a 33–40% depression rate). Our current safety layer relies heavily on system-prompt instructions, which courts increasingly view as insufficient; we are migrating to deterministic architectural gates.

FDA boundary: any "screening" feature for dementia is likely to be regulated as Software as a Medical Device (SaMD). We must avoid diagnostic framing across all copy and product language, which has implications for Phases 1–2 of the pivot.

No user research to date: the biggest single gap. The entire product is built on desk research. This is being addressed in weeks 1–2 of the pivot.

Partnership dependency: warm-handoff to the Alzheimer's Association helpline and partnership with Aliviado (NYU) for stage 6–7 content are desirable but unsecured. Plan B (deflection to public phone numbers and public resources) is viable without them.

Technical debt: empty RAG corpus, frontend stage parameter not wired, mobile plaintext authentication token, silent error handling on mobile, feedback widget touch targets below WCAG minimum.

Scope discipline: the team will need to resist pressure to build seven full journey modes in the near term. The pivot explicitly scopes to three real modes plus four deflection pages.

Cross-functional coordination: safety gates touch both backend (keyword detection and deflection API) and both frontends (web and mobile UI). Clear hand-off sequencing is needed.

No clinical advisor yet: caregiver-phase framing, end-of-life content, and prompt-level medical guardrails would benefit from a recruited geriatrician or dementia nurse practitioner.

# 6. Individual Member Status

Each member below has a primary role, current responsibilities, a record of work done to date, current focus, next steps, and their active difficulties. Role assignments reflect each member's primary contribution area; many deliverables are cross-functional.

## Sharan Karthikeyan — Project Lead & Backend / AI Integration

### Responsibilities

Overall product direction; coordination across backend, web, mobile, QA, and design.

Backend architecture, LLM provider abstraction, and prompt engineering.

System prompt design, safety-rule authorship, and response-guard integration.

Spec authorship and roadmap sequencing.

### Done to date

Stood up the FastAPI backend with 23 endpoints.

Designed the LLM provider abstraction, enabling environment-variable switching between OpenAI (default: gpt-4o-mini) and Anthropic (Claude).

Authored the 263-line crisis system prompt, including the three cardinal safety rules, caregiver-distress protocol, elder-abuse protocol, and prompt-injection defense.

Integrated encryption at rest (AES-256-GCM) and access-code hashing (SHA-256).

Led the cross-cutting audit following Prof. Carlson's critique; wrote the pivot design document (docs/superpowers/specs/2026-04-14-calmguide-pivot-design.md).

### Currently working on

Synthesizing Carlson's critique and depth research into the pivot plan.

Coordinating the minimum-viable safety architecture work across the team.

Sourcing caregivers for the week 1–2 validation interviews.

### Next steps

Schedule and conduct the first two caregiver interviews.

Merge the deterministic life-threat keyword gate and the 988 deflection into the backend.

Open partnership conversations with the Alzheimer's Association local chapter and Aliviado (NYU).

Recruit a clinical advisor (geriatrician or dementia nurse practitioner).

### Difficulties

Balancing honest scope reduction (three real modes) against the appearance of product regression to stakeholders.

Navigating regulatory unknowns: FDA SaMD boundary, state-level AI chatbot legislation, and liability insurance landscape.

Keeping the team disciplined against scope expansion before validation.

## Sriram Ravichandran — Frontend Web Engineer Lead

### Responsibilities

Next.js 16 App Router architecture and page flows.

TypeScript strict-mode discipline and feature-based folder structure.

Streaming-UI implementation (SSE consumer, incremental parser, four-section renderer).

Accessibility, theming, and error boundaries across every route.

### Done to date

Implemented full web flows: welcome, profile wizard, home, crisis, learn, daily check-in, feedback, and impact.

Built the SSE streaming hook with session-resumption support and the incremental crisis-response parser (four sections: Right Now, Why, What NOT to Do, When to Escalate).

Implemented dark mode with time-based auto-activation (8 PM – 6 AM) and system-preference fallback.

Wrote error boundaries for every route segment.

Shipped 27+ Vitest test files covering API client, parsing, storage, and key components.

### Currently working on

Investigating the bug where disease_stage is not passed from the crisis flow to the API.

Preparing the observation-based profile-wizard redesign (replacing clinical-term multi-select).

### Next steps

Copy audit: remove "crisis," "screening," "diagnosis," "predictive AI," and similar language from all user-facing strings.

Implement the UI for the life-threat keyword gate (visible 911 button, bypasses LLM).

Rebrand crisis mode to "Moment Coach" with the new scope statement on entry.

Fix accessibility hit-target regressions in the feedback widget.

### Difficulties

Feedback-widget buttons at approximately 32px, below the WCAG 44px minimum — needs component-level refactor.

Node 25 / jsdom worker crashes required Vitest pool configuration changes.

Keeping three phase surfaces (Learning, Moment Coach, Coping) visually distinct without increasing cognitive load.

## Varun Pastaria — Mobile Engineer Lead

### Responsibilities

React Native / Expo app, including expo-router screens and native integrations.

Feature parity with the web app.

Native capabilities: voice input, voice output, haptics, RTL, localization.

Offline behavior and mobile storage.

### Done to date

Shipped mobile parity on crisis, profile, daily check-in, learn, insights, feedback, and impact.

Integrated voice input via expo-speech-recognition (locale-aware) and voice output via expo-speech.

Added haptics for button-press feedback on iOS.

Wired up automatic locale detection (expo-localization) with RTL for Arabic.

Built a custom XMLHttpRequest-based SSE client to work around unreliable fetch streaming in React Native.

### Currently working on

Migrating access-code storage from AsyncStorage to expo-secure-store (Keychain / Keystore).

Evaluating push-notification strategy for the daily-check-in reminder (expo-notifications).

### Next steps

Implement the mobile UI for the life-threat keyword gate, consistent with the web treatment.

Add an offline cache for the last three Moment Coach responses (resilience for rural and low-signal scenarios).

Introduce an error-tracking SDK (Sentry or equivalent) so production issues become visible.

### Difficulties

Android haptics are inconsistent; iOS works well but Android falls back to no-op for some primitives.

No analytics SDK integrated; feature-usage visibility on mobile is non-existent.

Silent catches (.catch(() => {})) throughout mobile API calls mask production issues.

## Sri Sudhamsh Undavalli — Data & Research Lead (RAG, Insights, Cross-Patient)

### Responsibilities

RAG pipeline: scraping, chunking, embedding, and hybrid search.

Pattern detection (cycle detection, risk scoring, peak-time analysis).

Cross-patient strategy aggregation with cohort-based anonymization.

Nightly insights job and analytics back-end.

### Done to date

Scaffolded the RAG pipeline (scraper, chunker, OpenAI text-embedding-3-large, pgvector store).

Implemented cycle detection (≥5 episodes over ≥14 days; coefficient-of-variation-based confidence tiers) and risk scoring (0–100 heuristic).

Built the cross-patient aggregation: groups profiles by (disease_stage, peak_time), enforces a minimum cohort size of 5 before strategies are injected into prompts.

Implemented the nightly APScheduler job that recomputes profile insights and cross-patient aggregates at 3 AM UTC.

Wrote the insights engine (crisis frequency, peak time, top triggers, effective strategies, resolution rate).

### Currently working on

Populating the RAG corpus with Alzheimer's Association, Mayo Clinic, CDC, and HelpGuide content, so the "RAG-grounded" claim becomes defensible rather than aspirational.

### Next steps

Add a dementia-type question to the profile (Alzheimer's / Vascular / Lewy body / FTD / Mixed / Unknown) and adjust prompt context accordingly.

Validate cross-patient recommendations once cohort sizes reach the 5-profile minimum.

Re-label "predictive AI" in the codebase and marketing as "care patterns we've noticed" to match the heuristic nature of the detector.

### Difficulties

RAG corpus is thin; README claim ("41 pages from trusted sources") must be either realized or softened.

Pattern detector is deterministic and requires ≥5 episodes to function — new users receive no benefit.

Cross-patient cohorts will remain empty until the user base reaches critical mass; early adopters will not see cohort recommendations.

## Santhosh Kumar Kathiresan — QA & Safety / Compliance Lead

### Responsibilities

Backend test coverage (pytest-asyncio).

Safety evaluation: crisis scenarios, adversarial inputs, disrespect detection.

Response-guard implementation.

Compliance preparation (California SB 243, FDA SaMD boundary, privacy posture).

### Done to date

Authored 126+ backend pytest-asyncio tests covering routers, services, encryption, and prompt rendering.

Curated 30 crisis scenarios, 12 safety scenarios, and 5 demo scenarios with a 12-function evaluation rubric.

Built the response guard: multi-layer output validation (script matching, disrespect-phrase detection in 11 languages, LLM-based repair, locale-specific safe fallbacks).

Wrote prompt-injection-defense tests (jailbreak framings, fictional framings, dangerous hypotheticals).

### Currently working on

Drafting the deterministic life-threat keyword gate (regex plus a curated phrase list) to replace LLM-only safety at the life-threat boundary.

### Next steps

FDA SaMD boundary analysis: audit all user-facing strings and the system prompt to ensure no diagnostic claims.

Incident-response runbook.

California SB 243 compliance gap list (AI-disclosure cadence, suicidal-ideation protocol, minor protections).

External healthcare-lawyer review coordination.

### Difficulties

Safety currently relies heavily on system-prompt instructions; courts are increasingly treating prompt-only safety as insufficient for vulnerable populations.

No deterministic input-layer guard exists today; if a caregiver types "mom is not breathing," the current path streams a four-section guidance response rather than surfacing 911 immediately.

Compliance landscape is moving quickly (California SB 243, New York SB 7263, FTC inquiry) and is difficult to track without dedicated legal input.

## Priya Roy — UX / UI Design and Product Research Lead

### Responsibilities

Design system: colors, typography, touch targets, visual hierarchy for stressed 55–70-year-old caregivers.

Accessibility (WCAG AA) and mobile-first design.

Caregiver user research: interview design, recruitment, and synthesis.

11-language translation coordination.

### Done to date

Established the CalmGuide design system (calming teal palette, Nunito typography, 48px+ touch targets on primary controls, crisis-optimized visual hierarchy without emojis).

Shipped 11 language bundles covering every user-facing string, with RTL support for Arabic.

Designed the crisis response-card hierarchy (primary-color hero, neutral surface, red-accent "What NOT to Do," muted escalation).

Designed breathing indicator, SpeakButton, MicButton, and animated streaming affordances.

### Currently working on

Preparing the caregiver-interview guide: 30-minute structured conversation covering recent tough moment, current tool use, reaction to pivot mockup, trust factors, and pricing sensitivity.

Sourcing 5–10 participants via Alzheimer's Association local chapter support groups, r/dementia, and caregiver Facebook groups.

### Next steps

Conduct the 5–10 interviews in weeks 1–2 and synthesize findings into a validation memo.

Mock up the observation-based profile wizard (replacing the clinical-term multi-select wizard).

Redesign the home screen with phase-aware routing (three doors: Learn / Get through today / Something changed).

Remediate the feedback-widget touch targets (32px → 48px).

### Difficulties

No real user research has happened yet; every design decision to date has been made against desk research only.

Accessibility gaps in feedback widget and some check-in tag controls — below WCAG 44px minimum.

Need clinical-advisor input on the caregiver-phase language (ensuring it matches real caregiver vocabulary, not clinical jargon).

# 7. Immediate Two-Week Plan (Weeks of April 14 and April 21)

Week 1: schedule and begin 5–10 caregiver interviews. Ship deterministic life-threat and 988 gates. Run copy audit and remove "crisis," "screening," "diagnosis," "assessment," "predictive AI" from all strings. Fix the disease_stage wiring bug.

Week 2: complete caregiver interviews and synthesize findings. Migrate mobile access-code storage to expo-secure-store. Ship AI-disclosure banner plus terms-of-service acceptance. Rebrand crisis mode to "Moment Coach" with the new scope statement on entry.

Decision point at the end of week 2: if validation confirms the journey framing, the primary ICP, and the pricing range, proceed to Phase 3 and Phase 5 mode builds plus the four deflection pages. If any pivot pillar is disconfirmed, pause coding and redesign.